Sprint Schedule

|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 (3rd to 14th March,2025) | Sprint Planning | Daily Standup | Daily Standup | Daily Standup | Daily Standup |
|  | Planning to Develop core system for waste management, user registration and UI Dashboard, Backlog planning , Define sprints. | Muskan: UI wireframing for login & dashboard. Taha: Front-end development of login page. Shahzaib: Backend setup for authentication. Hussain: Integration of login page with backend. | Muskan: Design sidebar menu & report button. Taha: Develop sidebar menu & dashboard layout. Shahzaib: Implement user authentication logic. Hussain: Connect authentication API to UI. | Muskan: Create UI for search bar & header. Taha: Implement search bar functionality. Shahzaib: Backend data retrieval for search. Hussain: Test and debug authentication & dashboard. | Muskan: Design waste collection button UI. Taha: Code front-end logic for waste collection button. Shahzaib: Implement waste request submission in the backend. Hussain: Integrate backend with the front-end button. |
|  | Daily Standup | Daily Standup | Daily Standup | Daily Standup | Core system, UI buttons, and authentication completed; minor UI fixes needed. |
|  |  Muskan: Design leaderboard UI.  Taha: Implement leaderboard front-end.  Shahzaib: Develop backend logic for leaderboard.  Hussain: Integrate leaderboard API. |  Muskan: UI refinement and color scheme updates.  Taha: Improve responsiveness of UI components.  Shahzaib: API security and backend optimization.  Hussain: Debugging and UI/UX testing. |  Muskan: Design reward management button.  Taha: Implement reward button logic.  Shahzaib: Backend logic for reward tracking.  Hussain: Integrate reward system with UI. |  Muskan: Final UI touch-ups for dashboard.  Taha: Review front-end components.  Shahzaib: Final backend optimizations.  Hussain: End-to-end testing of all features. | Strong collaboration; improve task estimation and early testing. Demo presentation, testing feedback, and sprint retrospective. |
| Sprint 2 (17th to 28th March, 2025) | Sprint Planning | Daily Standup | Daily Standup | Daily Standup | Daily Standup |
|  | Waste tracking, notification alerts, and admin dashboard. |  Muskan: Design impact section UI.  Taha: Develop front-end for impact section.  Shahzaib: Set up database for impact data.  Hussain: Integrate impact section with backend. |  Muskan: Design main logo & subheading.  Taha: Implement logo placement & subheading.  Shahzaib: Backend logic for site settings.  Hussain: Integrate logo & settings API. |  Muskan: Design "Get Started" button.  Taha: Implement button functionality.  Shahzaib: Backend support for new users.  Hussain: Connect button to onboarding process. |  Muskan: UI for feature card section.  Taha: Develop feature card front-end.  Shahzaib: Backend logic for feature data.  Hussain: Integrate and test feature card. |
|  | Daily Standup | Daily Standup | Daily Standup | Daily Standup | Waste tracking, notifications, and admin dashboard implemented; UI tweaks required. |
|  |  Muskan: UI design for waste tracking section.  Taha: Develop waste tracking front-end.  Shahzaib: Backend waste data processing.  Hussain: Integration of waste tracking system. |  Muskan: UI for collected waste subsection.  Taha: Implement collected waste tracking UI.  Shahzaib: Backend logic for waste logs.  Hussain: Integrate waste data with the dashboard. |  Muskan: UI for reports subsection.  Taha: Develop front-end for reports.  Shahzaib: Backend logic for report generation.  Hussain: Integrate and test reports module. |  Muskan: Final UI refinements.  Taha: Optimize UI responsiveness.  Shahzaib: Backend security improvements.  Hussain: End-to-end testing and debugging. | Better efficiency; focus on notification optimization |